WEEK 4  OF  13

# Manual Image Labeling Using Roboflow

Phase: Dataset Preparation

| Report Week | Details |
| --- | --- |
| Week Number | Week 4 of 13 |
| Project Phase | Dataset Preparation |
| Objective | Annotate all 2,600+ collected images by hand using Roboflow's bounding box labeling tool. |
| Key Deliverable | Fully annotated dataset — 2,600+ images with hand-drawn bounding box labels |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Manually drew bounding boxes around every object instance in each image

- Assigned correct class labels across all 7 categories: bag, car, chair, door, person, stair, tree

- Handled multi-object images — drew multiple bounding boxes per image where several classes were visible

- Reviewed and corrected mislabeled or poorly drawn annotations identified during quality checks

- Used Roboflow's dataset health check to verify annotation quality and class distribution

ISSUES ENCOUNTERED & RESOLUTIONS

Issue 1:  Bounding boxes were initially drawn too loosely, leaving excess background inside the box — this reduces model localization accuracy.

Resolution:  Revised labeling practice to draw tight bounding boxes close to object edges. Reviewed and re-annotated poor quality labels across the dataset.

Issue 2:  Several multi-object images had only one object labeled, leaving other visible objects unannotated — this causes the model to treat unlabeled objects as background during training.

Resolution:  Conducted a systematic review of all multi-object images and ensured every visible object instance received a bounding box and correct class label.

Issue 3:  Roboflow health check flagged significant class imbalance — stair and bag classes had considerably fewer images than person and car.

Resolution:  Returned to image collection phase to gather additional samples specifically for the underrepresented classes, bringing the distribution closer to balance before proceeding.