WEEK 6  OF  13

# Model Selection & Architecture Comparison

Phase: Model Development

| Report Week | Details |
| --- | --- |
| Week Number | Week 6 of 13 |
| Project Phase | Model Development |
| Objective | Research, compare, and select the most suitable object detection model for real-time mobile deployment. |
| Key Deliverable | Model comparison analysis completed — YOLOv8 Nano selected and justified for mobile deployment |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Studied three candidate architectures: YOLOv8, SSD MobileNet, and EfficientDet

- YOLOv8 (Ultralytics): real-time single-stage detector; Nano variant (YOLOv8n) designed for edge and mobile devices; native TFLite export; excellent speed-accuracy trade-off

- SSD MobileNet: lightweight and mobile-optimized; lower accuracy on small or complex objects; limited flexibility for custom class training

- EfficientDet: higher accuracy with scalable architecture; heavier model size; slower mobile inference; more complex training pipeline

- Compared all three across: inference speed, mAP accuracy, model size, mobile readiness, and TFLite export support

- Selected YOLOv8 Nano as the final model based on best overall balance for on-device real-time detection

ISSUES & RESOLUTIONS

No technical issues encountered during this phase.