WEEK 7  OF  13

# Model Training on Google Colab

Phase: Model Development

| Report Week | Details |
| --- | --- |
| Week Number | Week 7 of 13 |
| Project Phase | Model Development |
| Objective | Train the YOLOv8 Nano model on the custom dataset using Google Colab's GPU environment. |
| Key Deliverable | Initial trained YOLOv8n model (best.pt) with full training logs |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Configured Google Colab runtime with T4 GPU and installed Ultralytics library

- Mounted Google Drive and loaded dataset using the data.yaml configuration file

- Ran initial training: 50 epochs, image size 640×640, batch size 16

- Monitored training metrics in real time: box loss, classification loss, DFL loss

- Saved best model weights (best.pt) upon training completion

ISSUES ENCOUNTERED & RESOLUTIONS

Issue 1:  Google Colab session disconnected repeatedly during long training runs, halting training mid-way and losing unsaved progress.

Resolution:  Enabled frequent checkpoint saving and used the resume=True parameter in Ultralytics to restart training from the last saved checkpoint after each disconnection.

Issue 2:  data.yaml file path caused a FileNotFoundError — Colab could not locate the dataset after Google Drive was mounted.

Resolution:  Updated all paths to use absolute Drive mount locations (/content/drive/MyDrive/...) and verified existence of each path using os.path.exists() before launching training.

Issue 3:  Initial training showed persistently high training loss and low validation mAP — the model was not converging effectively.

Resolution:  Reviewed dataset annotations for errors, reduced batch size from 32 to 16 to better fit GPU memory constraints, and re-launched training with the corrected configuration.