WEEK 8  OF  13

# Model Evaluation, Hyperparameter Tuning & Re-training

Phase: Model Development

| Report Week | Details |
| --- | --- |
| Week Number | Week 8 of 13 |
| Project Phase | Model Development |
| Objective | Evaluate trained model performance, identify weaknesses, apply tuning, and retrain for improved accuracy. |
| Key Deliverable | Fine-tuned YOLOv8n model with documented performance metrics and evaluation results |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Evaluated model on the validation set — analyzed mAP50, mAP50-95, precision, and recall scores

- Reviewed confusion matrix to identify misclassification patterns between classes

- Adjusted hyperparameters: extended training to 100 epochs, tuned learning rate, added early stopping (patience = 20)

- Re-trained model with the updated configuration

- Validated final model on the held-out test set to confirm genuine performance improvement

- Ran visual inference on sample images to qualitatively verify detection quality

ISSUES ENCOUNTERED & RESOLUTIONS

Issue 1:  Confusion matrix revealed that bag and chair classes were frequently misclassified — the model could not reliably distinguish between them.

Resolution:  Collected additional diverse images for both classes, including scenes where both objects appeared together. Re-trained the model with the enriched dataset, leading to improved class separation.

Issue 2:  Validation mAP plateaued early at approximately 40 epochs — the model stopped improving despite continued training.

Resolution:  Added early stopping with patience=20 and adjusted the learning rate scheduler. Extending training to 100 epochs with these settings produced a measurable improvement in final mAP.