WEEK 9  OF  13

# TFLite Export & Mobile Optimization

Phase: Model Development

| Report Week | Details |
| --- | --- |
| Week Number | Week 9 of 13 |
| Project Phase | Model Development |
| Objective | Convert the trained YOLOv8 model to TFLite format and optimize it for on-device mobile inference. |
| Key Deliverable | Optimized model.tflite and labels.txt — ready for Flutter integration |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Exported best.pt to TFLite format using Ultralytics native export command

- Applied FP16 quantization to reduce model file size while preserving accuracy

- Tested TFLite model output locally to understand tensor layout (bounding boxes, confidence scores, class indices)

- Generated labels.txt file with all 7 class names in the correct index order

- Verified final model file size was appropriate for mobile packaging (~6–10 MB)

- Uploaded model.tflite and labels.txt to Flutter project assets folder

ISSUES ENCOUNTERED & RESOLUTIONS

Issue 1:  The TFLite export command failed initially with an ONNX dependency error — required intermediate packages were missing from the Colab environment.

Resolution:  Installed the missing packages (onnx, onnxsim, onnxruntime) in Colab and successfully re-ran the export pipeline.

Issue 2:  INT8 quantization caused a noticeable accuracy drop on several classes — inference results degraded compared to the original model.

Resolution:  Switched quantization mode from INT8 to FP16, which achieved a better balance between model size reduction and maintained detection accuracy.

Issue 3:  The TFLite model output tensor structure was initially unclear — raw output was a flat array and parsing bounding box coordinates from it was not straightforward.

Resolution:  Studied the Ultralytics TFLite output format documentation and understood the tensor layout [batch, num_boxes, 4 + num_classes]. Wrote correct post-processing logic to extract boxes, confidence scores, and class labels accurately.