WEEK 11  OF  13

# TFLite Model Integration & Real-Time Object Detection

Phase: Mobile Application Development

| Report Week | Details |
| --- | --- |
| Week Number | Week 11 of 13 |
| Project Phase | Mobile Application Development |
| Objective | Integrate the TFLite model into the Flutter app and achieve real-time on-device object detection. |
| Key Deliverable | Fully working real-time on-device object detection running within the Flutter application |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Loaded model.tflite and labels.txt from Flutter assets at application startup

- Captured live camera frames and preprocessed them to match model input requirements (resized to 640×640, pixel values normalized)

- Executed TFLite inference on each camera frame and received raw output tensors

- Post-processed model output: parsed bounding boxes, confidence scores, and class label indices

- Implemented Non-Maximum Suppression (NMS) to remove overlapping duplicate detections

- Rendered detection results overlaid on the live camera preview with bounding boxes and class labels

ISSUES ENCOUNTERED & RESOLUTIONS

Issue 1:  Camera frames from Flutter's camera plugin were delivered in YUV420 format, while the TFLite model expected RGB input — this caused incorrect and nonsensical detection output.

Resolution:  Implemented an image format conversion function to transform YUV420 frames to RGB format before passing them to the model inference pipeline.

Issue 2:  Running inference on every camera frame on the main UI thread caused the application to freeze — the heavy computation blocked rendering and user interaction.

Resolution:  Moved the inference pipeline to a Flutter isolate (background thread), allowing detection to run concurrently without blocking the UI thread and restoring smooth camera preview performance.

Issue 3:  Model output produced large numbers of overlapping bounding boxes for the same object with marginally different confidence scores, cluttering the display.

Resolution:  Implemented NMS with an IoU threshold of 0.5 and a confidence threshold of 0.4 to filter duplicate detections and retain only the highest-confidence box per detected object.

Issue 4:  The model took 3–4 seconds to load on app launch, causing a noticeable delay before detection became available.

Resolution:  Relocated model loading to the app initialization phase so the model is fully loaded in memory before the user reaches the detection screen, eliminating the startup delay.