WEEK 12  OF  13

# Audio Feedback System, Spatial Logic & TTS Integration

Phase: Mobile Application Development

| Report Week | Details |
| --- | --- |
| Week Number | Week 12 of 13 |
| Project Phase | Mobile Application Development |
| Objective | Implement an intelligent audio guidance system to communicate detected objects and their spatial position to blind users. |
| Key Deliverable | Complete audio feedback system with left/right and near/far spatial awareness providing real-time verbal guidance |
| Status | ✔ Completed |

ACTIVITIES PERFORMED

- Integrated flutter_tts package to enable real-time text-to-speech announcements

- Implemented left/right spatial logic: bounding box center X position relative to screen width determines whether the object is announced as 'on your left', 'ahead', or 'on your right'

- Implemented near/far distance estimation: bounding box area relative to total frame area determines proximity — announced as 'very close', 'nearby', or 'at a distance'

- Combined spatial and distance outputs into natural language announcements (e.g., 'Person on your left, very close' or 'Car ahead, at a distance')

- Added per-class announcement cooldown timer (3 seconds) to prevent repetitive audio output

- Implemented announcement priority queue — closer objects are announced before distant ones

ISSUES ENCOUNTERED & RESOLUTIONS

Issue 1:  flutter_tts was announcing every detected object on every processed frame, producing a constant stream of overlapping speech that was completely unintelligible.

Resolution:  Implemented a per-class cooldown timer — each detected class could only trigger a new announcement once every 3 seconds, preventing audio spam while keeping the user appropriately informed.

Issue 2:  When multiple objects were detected simultaneously, all announcements were fired at once causing TTS to cut off mid-sentence and produce garbled, overlapping audio output.

Resolution:  Introduced an announcement queue — detected objects were sorted by proximity (nearest first) and spoken one at a time in sequence with a brief delay between announcements.

Issue 3:  The left/right spatial classification was initially based only on raw bounding box X coordinates, resulting in everything being classified as either left or right with no center 'ahead' zone.

Resolution:  Redefined spatial zones by dividing screen width into three equal regions: left (0–33%), ahead/center (33–66%), right (66–100%). Objects with their bounding box center falling in the middle zone are now correctly announced as 'ahead'.